Quadratic Solver TPS report

2/20/2017

Greg Ostroy

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task | Risk | Est. Time | Actual Time | Done By | % complete | Code Review |
| Write parser code, and tests | moderate | 1hr | 1hr | Greg Ostroy | 100 |  |
| Write square root code and tests | moderate | 1hr | 2hr | Greg Ostroy | 100 |  |
| Write Qsolver code and tests | moderate | 1hr | 1hr | Greg Ostroy | 100 |  |
| Write Printer  code and tests | low | 1hr | 30 min | Greg Ostroy | 100 |  |
| Write main  function and  tests | low | 1hr | 1hr | Greg Ostroy | 100 |  |
| Write makefiles | low | 1hr | 1hr | Greg Ostroy | 100 |  |
| Choose license | moderate | 1hr | 30 min | Greg Ostroy | 100 |  |
| Write Coding Standards | low | 10min | 10min | Greg Ostroy | 100 |  |
| Finish Documentation | moderate | 1hr | 1hr | Greg Ostroy | 90 |  |