Quadratic Solver TPS report

2/20/2017

Greg Ostroy

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task | Risk | Est. Time | Actual Time | Done By | % complete | Code Review |
| add tests for minimum number of args | low | 30min | 1 hr | Greg Ostroy | 100 | Extra arguments are ignored |
| Automate system tests | moderate | 3hr | 2hr | Greg Ostroy | 100 |  |
| Finish Documentation | moderate | 1hr | 1hr 30min | Greg Ostroy | 100 |  |
| Version one release |  |  |  |  |  |  |