Quadratic Solver TPS report

2/5/2017

Greg Ostroy

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task | Risk | Est. Time | Actual Time | Done By | % complete | Code Review |
| Research existing Quad solver programs | low | 1hr | 45min | Greg Ostroy | 100 | None of the examples validate input, or deal with output outside the range that double types can hold |
| IEEE Floating Point Spikes | moderate | 2hr | 1hr | Greg Ostroy | 100 |  |
| Read about C unit | moderate | 2hr | 1hr | Greg Ostroy | 100 |  |
| Organize File Structure | low | 5 min | 5 min | Greg Ostroy | 100 |  |
|  |  |  |  |  |  |  |