Quadratic Solver TPS report

3/20/2017

Greg Ostroy

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task | Risk | Est. Time | Actual Time | Done By | % complete | Code Review |
| Add sqrt mock object | low | 1 hr | 1 hr | Greg Ostroy | 100 | Mock object not actually necessary for sqrt method |
| Add mock object unit test | low | 1 hr | 1 hr | Greg Ostroy | 100 |  |
| Add logging capability | low | 1 hr | 1 hr | Greg Ostroy | 100 |  |
| Finish Documentation | low | 1hr | 1hr | Greg Ostroy | 100 |  |
| Version one release |  |  |  |  |  |  |